## Slide 1: Agile Project Management
Information Technology Project Management, Seventh Edition

## Slide 2: Agile Project Management
“Gartner predicts that by the end of 2012, agile development will be used on 80% of all software development projects.”
What does this mean?
Why is it gaining popularity?
Gaining ground in PM community with certifications
  APMG-International
  PMI – Agile Certified Practitioner
  Certified Scrum Master

## Slide 3: Agile Makes Sense for Some Projects, But Not All
“Agile will be seen for what it is … and isn’t …. Project management organizations embracing Agile software and product development approaches will continue to grow while being faced with the challenge of demonstrating ROI through Agile adoption.”*
When not to use Agile PM
*J. Leroy Ward, “The Top Ten Project Management Trends for 2011,” projecttimes.com
(January 24, 2011).

## Slide 4: Agile Makes Sense for Some Projects, But Not All
*Fernandez & Fernandez (2009), “Agile Project Management – Agilism versus Traditional Approach,” Journal of Computer Information Systems.
Goal (ends) | Not Clear | 4 | 3
 | Clear | 1 | 2
 |  | Clear | Not Clear
 |  | Solution (means) | 

## Slide 5: PM Network: At Odds?
Myths surrounding Agile PM:
  Agile is All or Nothing
  Impacts are only felt in Development Dept.
  PM Principles are at odds with Agile

## Slide 6: Manifesto for Agile Software Development
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
*Agile Manifesto, www.agilemanifesto.org.

## Slide 7
From: https://platinumedge.com/blog/agile-roadmap-to-value

## Slide 8: Scrum
According to the Scrum Alliance, Scrum is the leading agile development method for completing projects with a complex, innovative scope of work. (State of Scrum Report)

## Slide 9: Scrum Roles
Primary Roles
  Product owner
  ScrumMaster
  Scrum team or development team
Other potential Roles
  Stakeholders
  Agile mentor

## Slide 10: Scrum Artifacts
An artifact is a useful object created by people
Scrum artifacts include:
  Product backlog
  Sprint backlog
  Burndown chart

## Slide 11: Scrum Ceremonies
Sprint planning session
Daily Scrum
Sprint reviews
Sprint retrospectives

## Slide 12: Scrum Framework

## Slide 13: Product Backlog

## Slide 14: Sprint Backlog

## Slide 15: Product vs. Sprint Backlog
Item | Product Backlog | Sprint Backlog
Level of detail | Less detailed | Very detailed
Estimation units | Story Points | Hours
Document ownership | Product Owner | Team
Revised | Weekly | Daily
Duration | Project | Sprint
Workbook | Product Backlog workbook | Iteration Backlog workbook

## Slide 16: Burndown Chart

## Slide 17: PM Network: Agile to the Rescue
How was this an Agile Project?
What does Holacracy mean in projects?
What were some of the roadblocks to using Agile methodologies in Chile?

## Slide 18: Agile, the PMBOK® Guide, and a New Certification
The PMBOK® Guide describes best practices for what should be done to manage projects.
Agile is a methodology that describes how to manage projects.
The Project Management Institute (PMI) recognized the increased interest in Agile, and introduced a new certification in 2011 called Agile Certified Practitioner (ACP).