## Slide 1: Process Groups: Case Study
Information Technology Project Management, Seventh Edition
Chapter 3

## Slide 2: Project Management Process Groups
Project management process groups include
  initiating processes
  planning processes
  executing processes
  monitoring and controlling processes
  closing processes
https://www.projectconnections.com/templates/pmbok/process-group/

## Slide 3: Percentage of Time Spent on Each Process Group

## Slide 4: IRS and PM Process
Philip A. Pell, PMP, commented on how the U.S. IRS needed to improve its project management process. “Pure and simple, good, methodology-centric, predictable, and repeatable project management is the SINGLE greatest factor in the success (or in this case failure) of any project… The project manager is ultimately responsible for the success or failure of the project.”*
*Comments posted on CIO Magazine Web site on article “For the IRS, There’s No EZ Fix,” (April 1, 2004).

## Slide 5: Process Groups & Knowledge Areas
Process groups vs. knowledge areas
Knowledge areas cross the various process groups including some key distinctions
  Planning Process includes all KAs
    Emphasis on planning
  Integration Management Knowledge Areas crosses all processes

## Slide 6: Project Management Process Groups and Knowledge Area Mapping

## Slide 7: Project Management Process Groups and Knowledge Area Mapping

## Slide 8: Developing an IT Project Management Methodology
A methodology describes how things should be done; a standard describes what should be done
Project mgmt methodologies:
  PRINCE2
  Agile
  RUP
  Six Sigma

## Slide 9: What Went Right?
AgênciaClick, an interactive advertising and online communications company based in São Paulo, Brazil, made PMI’s list of outstanding organizations in project management in 2007
Since 2002, the company saw revenues jump 132 percent, primarily due to their five-year emphasis on practicing good project management across the entire company

## Slide 10: Case Study: JWD Consulting’s Project Management Intranet Site
Case Background
PM, Sponsor, Stakeholders
Project Description

## Slide 11: Project Pre-initiation
Senior managers often perform several pre-initiation tasks, including the following:
  Determine the scope, time, and cost constraints for the project
  Identify the project sponsor
  Select the project manager
  Develop a business case for a project
  Meet with the project manager to review the process and expectations for managing the project
  Determine if the project should be divided into two or more smaller projects

## Slide 12: JWD Pre-initiation
What did JWD do for Pre-Initiation?

## Slide 13: Project Initiation
Initiating a project includes recognizing and starting a new project or project phase

## Slide 14: JWD Project Charters and Kick-off Meetings
Charters are normally short and include key project information and stakeholder signatures
Kick-Off Meeting

## Slide 15: JWD Stakeholder Mgmt Output: Register and Strategy
Register
Management Strategy

## Slide 16: Project Planning
Primary Purpose: Guide Execution
  Every knowledge area includes planning information
Key outputs included in the JWD project.
Document Location
  PM Software
  Wiki

## Slide 17: Figure 3-4. JWD Consulting Intranet Site Project Baseline Gantt Chart

## Slide 18: List of Prioritized Risks

## Slide 19: Project Executing
Usually takes the most time and resources
JWD Milestone Report

## Slide 20: Project Monitoring and Controlling
Involves measuring progress toward project objectives, monitoring deviation from the plan, and taking correction actions

## Slide 21: Project Closing
Involves gaining stakeholder and customer acceptance of the final products and services

## Slide 22: Best Practice
Examine PMI’s Project of the Year award
The Quartier international de Montreal (QIM), Montreal’s international district, was a 66-acre urban revitalization project in the heart of downtown Montreal
This $90 million, five-year project turned a once unpopular area into a thriving section of the city with a booming real estate market and has generated $770 million in related construction

## Slide 23: Discussion
What are some of the typical challenges project teams face during each of the five process groups?
Why do organizations need to tailor project management concepts, such as those found in the PMBOK® Guide, to create their own methodologies?