## Slide 1: Project Quality Management
PMI Knowledge Areas

## Slide 2: The Importance of Project Quality Management
Scope
Time
Cost

## Slide 3: The Importance of Project Quality Management
People seem to accept systems being down occasionally or needing to reboot their PCs
But quality is very important in many IT projects

## Slide 4: What Is Project Quality?
The International Organization for Standardization (ISO) defines quality as “the degree to which a set of inherent characteristics fulfils requirements” (ISO9000:2000)
Who ultimately decides if quality is acceptable?

## Slide 5: The Cost of Quality
The cost of quality is the cost of conformance plus the cost of nonconformance
  Conformance
  Cost of nonconformance
Cost Categories Related to Quality
  Prevention cost
  Appraisal cost
  Internal failure cost
  External failure cost
  Measurement and test equipment costs

## Slide 6: Project Quality Management
6
Software bugs account for about 40% computer systems failure
Software horror stories
  www.risks.org
In 2008, software glitch was the reason for London Stock Exchange (LSE) failure
In 2003, software failure caused blackout in the Northeast corridor of the U.S. and parts of Canada

## Slide 7: Major software defects
http://blog.inthewildtesting.com/the-top-10-software-bugs-of-2012/2012/12/
What will top 2013?

## Slide 8: What Is Project Quality Management?
Project quality management ensures that the project will satisfy the needs for which it was undertaken
Processes include:
  Planning quality management (Planning)
  Performing quality assurance (Executing)
  Performing quality control (Control/Monitor)

## Slide 9: Project Quality Management Summary

## Slide 10: Planning Quality
Implies the ability to anticipate situations and prepare actions to bring about the desired outcome
Important to prevent defects by:
  Selecting proper materials
  Training and indoctrinating people in quality
  Planning a process that ensures the appropriate outcome

## Slide 11: Quality and IT Projects
Customers have difficulty explaining exactly what they want in an IT project.
What are the important scope aspects of IT projects that impact quality?

## Slide 12: Who’s Responsible for the Quality of Projects?
Project managers are ultimately responsible for quality management on their projects
Several organizations and references can help project managers and their teams understand quality
  International Organization for Standardization (www.iso.org)
  IEEE (www.ieee.org)

## Slide 13: 2) Performing Quality Assurance
Quality assurance includes all the activities related to satisfying the relevant quality standards for a project
  Another goal of quality assurance is continuous quality improvement
Performing Quality Assurance through:
  Benchmarking
  Quality audits

## Slide 14: Testing
Many IT professionals think of testing as a stage that comes near the end of IT product development

## Slide 15: Types of Tests
Unit testing
Integration testing
System testing
User acceptance testing

## Slide 16: Testing Alone Is Not Enough
Watts S. Humphrey, a renowned expert on software quality, defines a software defect as anything that must be changed before delivery of the program
Testing does not sufficiently prevent software defects because
  Why?

## Slide 17: Program inspections
These are peer reviews where engineers examine the source of a system with the aim of discovering anomalies and defects.
Inspections do not require execution of a system so may be used before implementation.

## Slide 18: Inspection checklists
Checklist of common errors should be used to drive the inspection.
Examples: Initialisation, Constant naming, loop termination, array bounds, etc.

## Slide 19: An inspection checklist (a)
Fault class | Inspection check
Data faults | Are all program variables initialized before their values are used? Have all constants been named? Should the upper bound of arrays be equal to the size of the array or Size -1? If character strings are used, is a delimiter explicitly assigned? Is there any possibility of buffer overflow?
Control faults | For each conditional statement, is the condition correct? Is each loop certain to terminate? Are compound statements correctly bracketed? In case statements, are all possible cases accounted for? If a break is required after each case in case statements, has it been included?
Input/output faults | Are all input variables used? Are all output variables assigned a value before they are output? Can unexpected inputs cause corruption?

## Slide 20: An inspection checklist (b)
Fault class | Inspection check
Interface faults | Do all function and method calls have the correct number of parameters? Do formal and actual parameter types match? Are the parameters in the right order? If components access shared memory, do they have the same model of the shared memory structure?
Storage management faults | If a linked structure is modified, have all links been correctly reassigned? If dynamic storage is used, has space been allocated correctly? Is space explicitly deallocated after it is no longer required?
Exception management faults | Have all possible error conditions been taken into account?

## Slide 21: 3) Controlling Quality
The main outputs of quality control are:
  Acceptance decisions
  Rework
  Process adjustments
Seven Basic Tools of Quality
  Flowchart
  Run Chart
  Scatter Diagram
  Histogram
  Pareto Diagram
  Control Chart
  Cause and Effect Diagram

## Slide 22: Flowcharts
Flowcharts are graphic displays of the logic and flow of processes that help you analyze how problems occur and how processes can be improved

## Slide 23: Run Charts
A run chart displays the history and pattern of variation of a process over time.

## Slide 24: Scatter diagram
A scatter diagram helps to show if there is a relationship between two variables

## Slide 25: Histograms
A histogram is a bar graph of a distribution of variables

## Slide 26: Pareto Charts
A Pareto chart is a histogram that can help you identify and prioritize problem areas

## Slide 27: Quality Control Charts
A control chart is a graphic display of data that illustrates the results of a process over time
  The main use of control charts is to prevent defects, rather than to detect or reject them

## Slide 28: The Seven Run Rule
You can use quality control charts and the seven run rule to look for patterns in data
The seven run rule states that if seven data points in a row are all below the mean, above the mean, or are all increasing or decreasing, then the process needs to be examined for non-random problems

## Slide 29: Checksheet
used to collect and analyze data

## Slide 30: Cause-and-Effect Diagrams
Cause-and-effect diagrams
  They help you find the root cause of a problem
  aka fishbone or Ishikawa diagrams