## Slide 1: Project Quality Management
PMI Knowledge Areas

## Slide 2: The Importance of Project Quality Management
Scope
Time
Cost

## Slide 3: Six Sigma
Six Sigma is “a comprehensive and flexible system for achieving, sustaining, and maximizing business success. Six Sigma is uniquely driven by close understanding of customer needs, disciplined use of facts, data, and statistical analysis, and diligent attention to managing, improving, and reinventing business processes”*
*Pande, Peter S., Robert P. Neuman, and Roland R. Cavanagh, The
Six Sigma Way, New York: McGraw-Hill, 2000, p. xi.

## Slide 4: PM Network: Winning Pair
Are Six Sigma and PMBOK different?
Can these be combined?
  How do they mesh?
Example

## Slide 5: Basic Information on Six Sigma
The target for perfection is the achievement of no more than 3.4 defects per million opportunities
The principles can apply to a wide variety of processes
Six Sigma projects normally follow a five-phase improvement process called DMAIC

## Slide 6: DMAIC
DMAIC is a systematic, closed-loop process for continued improvement that is scientific and fact based
DMAIC stands for:
  Define
  Measure
  Analyze
  Improve
  Control

## Slide 7: Six Sigma Projects Use Project Management
The training for Six Sigma includes many project management concepts, tools, and techniques
Examples

## Slide 8: Six Sigma and Statistics
The term sigma means standard deviation
Standard deviation measures how much variation exists in a distribution of data

## Slide 9: Table 8-2. Sigma and Defective Units

## Slide 10: Six 9s of Quality
Six 9s of quality is a measure of quality control equal to 1 fault in 1 million opportunities
  In the telecommunications industry, it means 99.9999 percent service availability or 30 seconds of down time a year
This level of quality has also been stated as the target goal for the number of errors in a communications circuit, system failures, or errors in lines of code

## Slide 11: Improving Information Technology Project Quality
Several suggestions for improving quality for IT projects include:
  Establish leadership that promotes quality
  Understand the cost of quality
  Focus on organizational influences and workplace factors that affect quality
  Follow maturity models

## Slide 12: Maturity Models
Maturity models are frameworks for helping organizations improve their processes and systems
  Software Quality Function Deployment Model
  Capability Maturity Model Integration

## Slide 13: CMMI Levels
CMMI levels, from lowest to highest, are:
  Incomplete
  Performed
  Managed
  Defined
  Quantitatively Managed
  Optimizing
Companies may not get to bid on government projects unless they have a CMMI Level 3

## Slide 14: PMI’s Maturity Model
PMI released the Organizational Project Management Maturity Model (OPM3) in December 2003
  Addresses standards for excellence in project, program, and portfolio management best practices and explains the capabilities necessary to achieve those best practices

## Slide 15: Chapter Summary
Project quality management ensures that the project will satisfy the needs for which it was undertaken
Main processes include:
  Plan quality
  Perform quality assurance
  Perform quality control