## Slide 1: Communication Management
PMI Knowledge Areas

## Slide 2: Importance of Good Communications
A threat to many projects is a failure to communicate
Strong verbal and non-technical skills are a key factor in career advancement for IT professionals

## Slide 3: Importance of Good Communications
Communication Paths Between a Project’s Parties-At-Interest

## Slide 4: Project Communications Management Processes
Planning Communications management
Managing communications
Controlling communications

## Slide 5: Keys to Good Communications
~80-90% of a PM’s time spent communicating
  Focus on needs – both group and individual
  Mix methods - formal and informal
  Set the stage for communicating bad news
Distribute important information in an effective and timely manner
Determine the number of communication channels

## Slide 6: Communications Channels
As the number of people involved increases, the complexity of communications increases because there are more communications channels or pathways through which people can communicate.
Number of communications channels = n(n-1)
2 where n is the number of people involved

## Slide 7: Planning Process Group: Planning Communications Mgmt
Every project should include some type of communications management plan, a document that guides project communications
Determine the four Ws
Sample Project Management Plan

## Slide 8: Communications Management Plan Contents
Stakeholder communications requirements
Suggested methods or technologies for conveying the information
Escalation procedures for resolving issues
Revision procedures for updating the communications management plan
A glossary of common terminology

## Slide 9: Sample Stakeholder Analysis for Project Communications

## Slide 10: Communication Technology Determination
Factors contributing to determining the communication technology to be used:
  Availability
  Project environment
  Project Length
  Urgency
  Preparation Level

## Slide 11: Importance of Face-to-Face Communication
Communication needs to be adjusted depending on the channel
How should you approach communication
Short, frequent meetings are often very effective in IT projects

## Slide 12: Communication Model

## Slide 13: Communication Model

## Slide 14: Exercise: Communication Model
You are the project manager for a large SAP implementation. Match the parts of the communication model to the different actions below (Message, Medium, Encode, Noise, Receiver, Feedback):
While developing the schedule, you realize that there was a risk involved in the project. So, you put your thoughts in a note to be sent out shortly.
You send that note to your project sponsor
You used email to send the message
The sponsor received the message
The sponsor could not understand some of the acronyms and terms in the email message
The sponsor responded to you, expressing his concern that he could not exactly understand your concerns

## Slide 15: Executing Process Group: Managing Communications
Managing communications is a large part of a project manager’s job
Important considerations include:
  Technology
  Appropriate methods and media to use
  Performance reporting

## Slide 16: Distributing Information
Distribution Methods
Distribution Tools
Distribution of Information

## Slide 17: Classifications for Communication Methods
Interactive
Push
Pull

## Slide 18: Distributing Information in an Effective and Timely Manner
Don’t bury crucial information
Don’t be afraid to report bad information
Oral communication via meetings and informal talks helps bring important information—good and bad—out into the open

## Slide 19: Setting the Stage for Communicating Bad News
Dear Mom and Dad, or should I say Grandma & Grandpa,
Yes, I am pregnant. No, I’m not married yet since Larry, my boyfriend, is out of a job. Larry’s employers just don’t seem to appreciate the skills he has learned since he quit high school. Larry looks much younger than you, Dad, even though he is three years older. I’m quitting college and getting a job so we can get an apartment before the baby is born. I found a beautiful apartment above a 24-hour auto repair garage with good insulation so the exhaust fumes and noise won’t bother us.
I’m very happy. I thought you would be too.
Love, Ashley
P.S. There is no Larry. I’m not pregnant. I’m not getting married. I’m not quitting school, but I am getting a “D” in Chemistry. I just wanted you to have some perspective.

## Slide 20: Reporting Performance
Performance reporting keeps stakeholders informed about how resources are being used to achieve project objectives
  Status reports
  Progress reports
  Forecasts

## Slide 21: Monitor/Control Process Group: Controlling Communications
The main goal of controlling communications is to ensure the optimal flow of information throughout the entire project life cycle
The project manager and project team should use their various reporting systems, expert judgment, and meetings to assess how well communications are working.
  If problems exist, the project manager and team need to take action, which often requires changes to the earlier processes of planning and managing project communications

## Slide 22: Suggestions for Improving Project Communications
Develop better communication skills
Run effective meetings
Use e-mail and other technologies effectively
Use templates for project communications

## Slide 23: Developing Better Communication Skills
Most companies spend a lot of money on technical training for their employees, even when employees might benefit more from communications training
It takes leadership to improve communication

## Slide 24: Running Effective Meetings
Determine if a meeting can be avoided
Define the purpose and intended outcome of the meeting
Determine who should attend
Provide an agenda before meeting
Set the ground rules for the meeting

## Slide 25: Using E-Mail, Instant Messaging, Texting, and Collaborative Tools Effectively
Make sure that e-mail, instant messaging, texting, or collaborative tools are an appropriate medium for what you want to communicate
Be sure to authorize the right people to share and edit your collaborative documents

## Slide 26: Other Communication Considerations
Rarely does the receiver interpret a message exactly as the sender intended
Geographic location and cultural background affect the complexity of project communications
  Different working hours
  Language barriers
  Different cultural norms

## Slide 27: Using Templates for Project Communications
Many technical people are afraid to ask for help
Providing examples and templates for project communications saves time and money
Organizations can develop their own templates, use some provided by outside organizations, or use samples from textbooks
Recall that research shows that companies that excel in project management make effective use of templates

## Slide 28: Sample Template for a Project Description

## Slide 29: Sample Template for a Monthly Progress Report

## Slide 30: Final Project Documentation Items

## Slide 31: Lessons Learned Reports & Archives
The project manager and project team members should each prepare a lessons-learned report
Project archives are a complete set of organized project records that provide an accurate history of the project
  These archives can provide valuable information for future projects as well

## Slide 32: Project Web Sites
Many project teams create a project Web site to store important product documents and other information
Microsoft’s Project Web Application Master Project Summary Screen

## Slide 33: Best Practice
Alaska Airlines uses secure project wikis to facilitate project communications and collaborations
Benefits include:
  Better documentation
  Improved trust and information sharing
  Sustained growth
The Alaska Airlines IT department even created a “Mother of All Wikis” to serve as an index for all the known project wikis

## Slide 34: Chapter Takeaways
Communication should run throughout the project. This is why the communication plan is so important.
  Goal: deliver the right information to the right people at the right time
The work performance measures communicated can have impacts throughout the knowledge areas including scope, time, cost and quality