## Slide 1: Stakeholder Management
PMI Knowledge Areas

## Slide 2: Importance of Project Stakeholder Management
Identify all people or organizations affected by a project, to analyze stakeholder expectations, and to effectively engage stakeholders

## Slide 3: Change and Organizational Impact
Projects often cause changes in organizations, and some people may lose their jobs when a project is completed.
Project managers must learn to identify, understand, and work with a variety of stakeholders
Examples of Stakeholder Impacts from cases

## Slide 4: Project Stakeholder Management Processes
Identifying stakeholders
Planning stakeholder management
Managing stakeholder engagement
Controlling stakeholder engagement

## Slide 5: Identifying Stakeholders
Internal project stakeholders
External project stakeholders
Additional Stakeholders:
  Program Director
  Labor Unions
  Potential Customers

## Slide 6: Stakeholder Register
A stakeholder register includes basic information on stakeholders

## Slide 7: Classifying Stakeholders
A power/interest grid can be used to group stakeholders based on their level of authority (power) and their level of concern (interest) for project outcomes
Engagement Levels:
  Unaware
  Resistant
  Neutral
  Supportive
  Leading

## Slide 8: Sample Stakeholder Analysis

## Slide 9: Planning Stakeholder Management
After identifying and analyzing stakeholders, project teams should develop a plan for management them
  Limit Availability
  Restrict who prepares it
  Don’t write everything down

## Slide 10: Managing Stakeholder Engagement
Project success is often measured in terms of customer/sponsor satisfaction
Expectations Management Matrix

## Slide 11: Issue Logs
Understanding the stakeholders’ expectations can help in managing issues
Issues should be documented in an issue log, a tool used to document, monitor, and track issues that need resolution

## Slide 12: Best Practice
Project managers are often faced with challenges, especially in managing stakeholders
Suggestions for handling these situations include the following:
  Be clear from the start
  Explain the consequences
  Have a contingency plan
  Avoid surprises
  Take a stand

## Slide 13: Controlling Stakeholder Engagement
Can you control stakeholders?

## Slide 14: Ways to Control Engagement
Participation in kick-off meetings
  Meet before hand with key stakeholders
Engagement activities and deliverables throughout the project
Stakeholders As Key Project Team Members
  On some IT projects, important stakeholders are invited to be members of the project teams (Example: Northwest Airlines and ResNet)

## Slide 15: Social Media for Project Managers
Elizabeth Harrin, author of Social Media for Project Managers, describes the pros and cons of several social media tools, including blogs, collaboration tools, instant messaging, microblogs like Twitter and Facebook, podcasts, RSS, social networks, vodcasts (video podcasts), webinars, and wikis
  Harrin provides advice for when to use social media and when not to use it

## Slide 16: Chapter Summary
Managing stakeholders is now the tenth knowledge area in the PMBOK® Guide.
Processes include:
  Identify stakeholders
  Plan stakeholder management
  Manage stakeholder engagement
  Control stakeholder engagement